VENTURE VISION UBUNTU

TRUST RUNTIME · VERIFICATION STATE SPACE

VVU-CONSOLIDATED-002

Revision 1.5.1 · Spec-to-Spec Master Report

End-to-End Engineering Progression Compilation

Integrating Rev 1.5 Assembly, Rev 1.6 Legal Package, ADD-02 Safe Harbor, and Municipal Engineering Design Matrix

Evidence Class: A / B / C / D — Integrated Compilation. This document compiles evidence from multiple revisions and addenda into a single traceable narrative. Class A evidence is verbatim from supplied source files. Class B is logical restructuring. Class C is draft framework. Class D is documented missing information. All sources are cited inline.

# Document Control

| Attribute | Value |
| --- | --- |
| Document ID | VVU-CONSOLIDATED-002 |
| Compilation Revision | 1.5.1 (E2E Engineering Progression) |
| Compiler | VVU-MDCS-001 |
| Evidence Classes | Class A / B / C / D (as marked per section) |
| Zero Fabrication Policy | ABSOLUTE — Core prohibition retained; ADD-02 Safe Harbor amended for simulation only |
| Compilation Date | 2026-07-28 |
| Sources Integrated | 6 (see Section 1) |

# 1. Source Document Registry

This compilation integrates the following canonical source documents. All inline citations reference this registry.

| Ref | Document ID | Title | Evidence Class | Date |
| --- | --- | --- | --- | --- |
| [1] | VVU-CONSOLIDATED-002 Rev 1.5 | Complete Assembly (11/11 Components, Design Freeze L1) | Class A | 2026-07-27 |
| [2] | VVU-CONSOLIDATED-002 Rev 1.6 | Legal Package (D-26–D-34, Contract Suite CONDITIONAL) | Class C | 2026-07-27 |
| [3] | VVU-CONSOLIDATED-002-ADD-02 | Safe Harbor Framework (3 Mechanisms, ZAR 150k MVTR) | Class C | 2026-07-27 |
| [4] | VVU-CONSOLIDATED-002-ADD-01 | SRS Delegation Addendum (32 Parameters, 5 Domains) | Class C | Prior |
| [5] | VVU-PF-HOM-001 Rev 3.3 | Hydro-Gateway Equity Research Report | Class B | 2026-07-27 |
| [6] | External — SANS/ISO/WRC | South African Municipal Engineering Design Matrix (regulatory bounds) | Class B | Various |

# 2. Executive Summary

The Hydro-Gateway program has progressed through three distinct engineering maturity phases:

Phase 1 — Parametric Definition: KCL parameter library (36 parameters) and component module architecture established.

Phase 2 — Digital Assembly Completion: All 11/11 component modules supplied, Design Freeze Level 1 confirmed [1].

Phase 3 — Verification-Driven Engineering: Safe Harbor Framework (ADD-02) unblocks simulation while preserving Zero Fabrication integrity [3].

The primary engineering constraint has transitioned from:

Design Definition → Production Engineering Definition → Verification-Driven Development

This compilation establishes the traceability chain from parametric CAD geometry through legal instruments to regulatory-bounded FEA boundary conditions.

# 3. Digital Definition Status

## 3.1 Parametric CAD Engineering Specification (Section 28)

Status: COMPLETE — Class A [1].

CAD architecture: parametric, constraint-driven, regenerable from source.

Coordinate framework: XYZ right-handed, mm default unit.

Constraint methodology: coincident, horizontal, vertical, diameter, distance.

## 3.2 KCL Parameter Library (Section 30)

Status: COMPLETE — Class A [1].

| Parameter Domain | Count | Status |
| --- | --- | --- |
| Gateway Envelope | 3 | Class A |
| Pressure Pipe | 4 | Class A |
| Skid Rails | 4 | Class A |
| Service Racks | 6 | Class A |
| Edge Control Cabinet | 5 | Class A |
| Meter Pods | 5 | Class A |
| Telemetry Mast | 4 | Class A |
| Top Beacon | 5 | Class A |

Source: Rev 1.5 Section 30.3, Table 35-2 [1]

## 3.3 Component Module Inventory (Section 31 / 35)

Status: 11/11 SUPPLIED — Class A [1].

| # | Component | Module | Placement (X, Y, Z mm) |
| --- | --- | --- | --- |
| 1 | Pressure Pipe | pressurePipe.kcl | (0, 0, 750) |
| 2 | South Datum Skid | southDatumSkid.kcl | (0, −560, 40) |
| 3 | North Datum Skid | northDatumSkid.kcl | (0, +560, 40) |
| 4 | Left Service Rack | leftServiceRack.kcl | (−720, −240, 290) |
| 5 | Right Service Rack | rightServiceRack.kcl | (+720, +240, 290) |
| 6 | Edge Control Cabinet | edgeControlCabinet.kcl | (0, +400, 400) |
| 7 | Power Backup Module | powerBackupModule.kcl | (0, −400, 400) |
| 8 | Inlet Meter Pod | inletMeterPod.kcl | (−750, −160, 930) |
| 9 | Outlet Meter Pod | outletMeterPod.kcl | (+750, +160, 930) |
| 10 | Telemetry Mast | telemetryMast.kcl | (0, 0, 1290) |
| 11 | Top Height Beacon | topBeacon.kcl | (+100, 0, 1465) |

Source: Rev 1.5 Section 35.2, Table 35-2 [1]

## 3.4 Assembly Symmetry Verification

Four component pairs confirmed as Y-axis mirror images [1]:

| Pair | South/Left | North/Right | Mirror Axis |
| --- | --- | --- | --- |
| Skid Rails | southDatumSkid (Y = −560) | northDatumSkid (Y = +560) | Y = 0 |
| Service Racks | leftServiceRack (Y = −240) | rightServiceRack (Y = +240) | Y = 0 |
| Cabinets | powerBackupModule (Y = −400) | edgeControlCabinet (Y = +400) | Y = 0 |
| Meter Pods | inletMeterPod (Y = −160) | outletMeterPod (Y = +160) | Y = 0 |

Source: Rev 1.5 Section 35.3, Table 35-3 [1]

## 3.5 Design Freeze Level 1 Confirmation

Status: CONFIRMED — Class A [1].

| Requirement | Evidence | Status |
| --- | --- | --- |
| Parametric CAD architecture | vvuHydroParameters.kcl (36 parameters) | Established |
| Assembly hierarchy | vvu-hydro-gateway-assembly.kcl (11-body BOM) | Established |
| Coordinate system | @settings(defaultLengthUnit = mm) + XYZ transforms | Established |
| Constraint methodology | Coincident, horizontal, vertical, diameter, distance | Established |
| Component inventory | 11 components — all 11 modules supplied | Established |
| Observation vector integration | Meter pods with placement coordinates | Established |
| Hardware security integration | ATECC608B daughterboard module | Established |
| Assembly placement logic | All 11 components with translate() transforms | Established |

Source: Rev 1.5 Section 35.5, Table 35-5 [1]

# 4. Legal Framework (Rev 1.6)

## 4.1 Executable Contract Suite Status

Status: CONDITIONAL — upgraded from NOT READY in Rev 1.6 [2].

9 legal placeholders (D-26 through D-34) addressed with Class C draft legal wording.

Draft instruments suitable for legal review and negotiation; NOT suitable for execution.

Operative specifics (dates, liability caps, insurance, governing law selection, party names) remain [INSERT] or Class D.

## 4.2 Placeholder Resolution Mapping

| Placeholder | Clause | Status | Operative Specifics |
| --- | --- | --- | --- |
| D-26 | 33.1 Agreement Term | Class C Draft | Term, renewal, survival [INSERT] |
| D-27 | 33.2 Governing Law | Class C Draft | Jurisdiction selection [INSERT] |
| D-28 | 33.3 Representations | Class C Draft | Disclaimer warranties [Class D] |
| D-29 | 33.4 Indemnification | Class C Draft | Liability cap [INSERT]; Insurance [Class D] |
| D-30 | 33.5 Termination | Class C Draft | Notice periods, exit fees [INSERT] |
| D-31 | 33.6 Force Majeure | Class C Draft | Suspension thresholds [INSERT] |
| D-32 | 33.7 Confidentiality | Class C Draft | Survival period [INSERT] |
| D-33 | 33.8 Amendment | Class C Draft | — |
| D-34 | 33.9 Signatures | Class C Draft | Municipal/Institutional signatories [INSERT] |

Source: Rev 1.6 Section 33.10, Table 33-1; Section 34.2, Table 34-2 [2]

## 4.3 Preserved Canonical Values

The following values were preserved exactly across compilation [2]:

Certificate 2026-033744 — preserved in Clause 33.3.2(b)

Registration 2026/259053/07 — preserved in Clause 33.9.3

60/30/10 revenue-share model — preserved in Clause 33.7

ZAR 2.85M pilot budget / ZAR 812,490 Tranche 1 tooling deposit — preserved from Sections 13 and 16

# 5. Safe Harbor Framework (ADD-02)

## 5.1 Purpose and Policy Amendment

ADD-02 introduces three strategic mechanisms to unblock the engineering pipeline without violating the core Zero Fabrication Policy [3]:

Mechanism 1: Safe Harbor Boundary Framework — temporary worst-case bounded ranges for engineering simulation.

Mechanism 2: Fabricator Feedback Loop — KCL dynamic update from physical capability statements.

Mechanism 3: Controlled Prototyping Exemption — ZAR 150,000 ring-fenced MVTR build.

Zero Fabrication Policy: AMENDED. Core prohibition against inventing final values is RETAINED. Only temporary bounded ranges are permitted for simulation.

Source: ADD-02 Compiler Statement; Section 1.1 [3]

## 5.2 Safe Harbor Bounded Ranges (Temporary)

The following conservative ranges are established for engineering simulation ONLY [3][6]:

| SRS Parameter | Safe Harbor Range | Regulatory Basis | Must Be Replaced By |
| --- | --- | --- | --- |
| Operating Pressure (normal) | 6–16 bar | SA municipal norm: 4–25 bar | SRS §A.3.1 |
| Max Pressure (surge) | ≤ 20 bar | Conservative upper bound DN100 reticulation | SRS §A.3.1 |
| Min Pressure (static) | ≥ 1.5 bar | SANS 1529 potable supply minimum | SRS §A.3.1 |
| Fluid Classification | Potable (worst-case high-chloride) | SANS 241 max for material selection | Water quality report |
| Chloride Content | ≤ 250 mg/L | SANS 241 potable limit; 304 pitting threshold | SRS §A.3.1 |
| Ambient Temperature | −5°C to +60°C | SANS 10160 extreme range | Site survey |
| Corrosion Class (ISO 9223) | C4 (high) | Buried/marine conservative assumption | Site survey |
| Ingress Protection | IP68 (10m, 24h) | NMBM coastal + flood risk conservative | Site survey |
| Primary Supply Voltage | 12–24 VDC | Common sensor bus range | SRS §A.3.3 |
| Design Life | ≥ 10 years | Hydro-Gateway specification target | SRS §A.3.5 |

Source: ADD-02 Section 1.2, Table 1-1 [3]

## 5.3 What Safe Harbor Enables vs. Does NOT Enable

ENABLED [3]:

CAD stress simulations using worst-case pressure (20 bar) to identify stress concentrations.

Material candidate evaluation (316L vs 304 vs HDPE) against conservative chloride (250 mg/L) and corrosion class (C4).

Draft manufacturing route cards using conservative IP68 and temperature assumptions.

Preliminary tolerance stack-up using nominal dimensions from vvuHydroParameters.kcl combined with standard engineering tolerance bands.

ICD hydraulic interface PN ratings using 20-bar worst-case surge assumption.

CRITICAL CONSTRAINTS — NOT ENABLED [3]:

Physical manufacturing of production units.

Procurement of production materials.

Release of full ZAR 812,490 Tranche 1 tooling deposit.

Replacement of [INSERT] values in SRS with Safe Harbor values.

Any claim that SRS is closed.

## 5.4 Fabricator Feedback Loop

Five-step KCL dynamic update mechanism [3]:

| Step | Action | Trigger | Effect on KCL |
| --- | --- | --- | --- |
| 1 | Fabricator submits capability statement | NDA execution + Capability Statement delivery | Tolerance annotations added to affected parameters |
| 2 | Engineering evaluates feasibility | Capability statement review | Flag for design review if tolerance unachievable |
| 3 | KCL constraint update committed | GitOps pipeline merge approval | @fabricator_tolerance and @inspection_method annotations committed |
| 4 | VR1 gate verification | Physical prototype dimensional inspection | @verification_status transitions PENDING → VERIFIED/FAILED |
| 5 | Parameter adjustment if FAILED | VR1 failure + root cause analysis | Nominal or tolerance adjusted; KCL re-committed; VR1 re-run |

Source: ADD-02 Section 2.3, Table 2-1 [3]

## 5.5 Controlled Prototyping Exemption (MVTR)

The Catch-22: SRS requires empirical site data → empirical data requires physical sensors → sensors require manufacturing → manufacturing requires SRS closure → manufacturing requires Tranche 1 deposit → deposit locked until SRS closure [3].

Exemption terms:

| Term | Value |
| --- | --- |
| Maximum Release | ZAR 150,000 (18.4% of ZAR 812,490 Tranche 1) |
| Remaining Lock | ZAR 662,490 (81.6%) locked until SRS closure |
| Authorized Build | Minimal Viable Test Rig (MVTR) — non-production, experimental only |
| MVTR Scope | 1× dummy meter pod + 1× pipe interface spool + 1× sensor mounting bracket |
| MVTR Purpose | Deploy at NMBM pilot site to actively measure: pressure, temperature, chloride, corrosion class, ambient noise, flow rate |
| Production Prohibition | MVTR units are explicitly NOT production units |
| Data Ownership | Shared jointly VVU / UCT-Wits / NMBM per Tri-Party Agreement |
| Expiry | When SRS closed OR MVTR data submitted to all 32 SRS parameter slots |
| Approval Required | Tri-Party Steering Committee unanimous + VVU Engineering Lead sign-off |

Source: ADD-02 Section 3.2, Table 3-1; Section 3.3, Table 3-2 [3]

# 6. Municipal Engineering Design Matrix

## 6.1 Purpose and Status

The South African Municipal Engineering Design Matrix is incorporated as a Verification Boundary Dataset [6]. It is NOT Released Manufacturing Data. It IS Regulatory-Bounded Verification Data.

Purpose: FEA boundary conditions, hydraulic stress testing, corrosion stress testing, survivability analysis, sensitivity analysis, preliminary DFMEA inputs.

## 6.2 Hydraulic Leakage Envelope (FAVAD Theory)

Standard network models assume rigid fixed-area leak (N₁ = 0.5) [6]. For severely degraded Eastern Cape Asbestos-Cement (AC) legacy systems, the matrix bounds the leakage pressure exponent:

0.5 ≤ N₁ ≤ 2.5

This mathematically accounts for highly unstable, exponential volumetric water loss as cracks expand under pressure [6][10][11].

## 6.3 Transient Surge and Wave Celerity Envelope

Surge limits derived from Joukowsky's Equation (ΔP = ρ · a · Δv) [6][15][16]. Dynamic wave celerity (a) is bounded:

200 m/s ≤ a ≤ 1400 m/s

Maximum modeled state: Class IV Catastrophic Air-Slam event, producing wave celerities > 1200 m/s and peak dynamic load factors > 2.5× baseline stress [6][13][16][17][18].

## 6.4 Corrosion and Environmental Survivability Envelope

Default: "Severe Aggressiveness" profile mapped to Coastal Eastern Cape and Acid Mine Drainage conditions [6][18][19][20][21].

| Parameter | Bound | Standard |
| --- | --- | --- |
| Chloride levels | > 200 mg/kg | SANS 1200 / ISO 9223 |
| Soil resistivity | < 2000 Ω·cm | SANS 1200 / ISO 9223 |
| Sacrificial wall loss (t_loss) | ≤ 10.00 mm over 50-year lifecycle | SANS 1200 / ISO 9223 |
| Corrosion class | C4 (high) — C5 (very high) possible | ISO 9223 |

Source: Safe Harbor Clauses text; SANS 1200; ISO 9223 [6]

## 6.5 Structural Safety Envelope

Factor of Safety (FoS) strictly bounded [6][12][18][22]:

1.5 ≤ FoS ≤ 3.0

Yield strengths hardcoded to regulatory specifications:

| Material | Yield Strength | Standard |
| --- | --- | --- |
| Ductile Iron | 300 MPa | SANS 2531 [23][24] |
| Mild Steel | 275 MPa | SANS 50025 [23][24] |
| PVC-O | Per manufacturer datasheet | SANS 966 |
| Legacy AC | De-rated per condition assessment | SANS 819 |

## 6.6 Manufacturing Tolerance Envelope

Maximum tolerance allowances for CAD/FEA simulation [6]:

| Feature | Tolerance | Standard |
| --- | --- | --- |
| Ovality (out-of-roundness) | ± 1% of nominal diameter | Ductile Iron — SANS 2531 |
| Wall thickness | +10% / −0% | PVC-O — SANS 966 |
| Straightness | 0.2% of total length | Mild Steel — SANS 50025 |
| Flange pattern | SANS 1123 PN16 | SANS 1123 |

# 7. FEA Boundary Condition Dataset

## 7.1 Locked Case: FEA-BOUND-DN300-001

Configuration: DN300 · Ductile Iron · Class C Degraded Infrastructure · Standard Municipal Environment [6].

## 7.2 Hydraulic Loading Results

| Parameter | Value | Method |
| --- | --- | --- |
| Wave Celerity (a) | 1288.8 m/s | Joukowsky equation, Class IV Air-Slam |
| Surge Addition (ΔH) | 197.1 m | Joukowsky → head conversion |
| Peak Dynamic Head | 257.1 m | Static + surge |
| Computed Hoop Stress | 35.74 MPa | Thin-wall approximation |
| Pipe FoS | 8.39 | 300 MPa / 35.74 MPa |

Source: Safe Harbor Clauses text, Section 3 [6]

## 7.3 Flange Preload Targets (Simulation-Only)

Compiler Interpretation: Verification Dataset — NOT Released Production Torque [6].

| Parameter | Value | Formula / Basis |
| --- | --- | --- |
| Hydrostatic Force | 228.96 kN | P · A (DN300, 257.1 m head) |
| Seal Retention Force | 157.74 kN | Gasket compression requirement |
| Required Clamp Force | 386.69 kN | Hydrostatic + Seal retention |
| Per-Bolt Preload | 32.22 kN | Clamp / n (12× M24) |
| Equivalent Torque | 154.7 Nm | T = K · F · d (M24, μ = 0.14) |
| Bolt Stress | 99.37 MPa | F / A_t (M24 tensile stress area) |
| Bolt FoS | 6.44 | 640 MPa / 99.37 MPa (Grade 8.8) |

Source: Safe Harbor Clauses text, Section 3; SANS 1123 [6]

## 7.4 APDL Validation & Pipeline Unblocking

The JSON boundary configuration (FEAConfigMatrixGenerator) dynamically translates regulatory laws into machine-executable JSON files [6][25][26][27][28]. Engineers can load the 257.1 m peak pressure head and 32.22 kN bolt pre-load directly into ANSYS or ABAQUS pre-processors [5][31][32].

If the virtual 11-component KCL CAD assembly survives this simulation, the design has robust mathematical proof of meeting South African regulatory standards [6][9].

# 8. Verification & Validation Hierarchy

## 8.1 Five Production Verification Gates

Aligned with ADD-01 / ADD-02 and the Equity Research Report [3][4][5]:

| Gate | Name | Evidence Artifact | Predecessor |
| --- | --- | --- | --- |
| VR1 | Geometry Verification | Dimensional inspection report + CMM data | — |
| VR2 | Material Verification | Mill certs + NDT reports + chemical analysis | VR1 |
| VR3 | Assembly Verification | Route card sign-off + torque log + visual inspection | VR2 |
| VR4 | Functional Verification | FAT protocol + test data + calibration certs | VR3 |
| VR5 | Field Acceptance | SAT protocol + site commissioning sign-off | VR4 |

Source: ADD-01 SRS Delegation; Equity Research Report Section 3.2 [4][5]

## 8.2 Research Objectives & Success Criteria

| Objective | Scenario | Target | Publication |
| --- | --- | --- | --- |
| 1 — Baseline Leak Detection | Acoustic classification vs. ground-truth crew dispatch | ≥ 92% TP for leaks ≥ 1 L/s; ≤ 5% FP | Water Research / Urban Water Journal |
| 2 — Scenario 3 (Topographic Low) | Valley-bottom, low pressure, high noise | ≥ 85% TP in topographic-low junctions | Int'l Conf. on Urban Drainage Modelling |
| 3 — 72-Hour Blackout Survival | Simultaneous water + cellular outage; HLC merge | Zero data loss; zero conflicts; deterministic merge | Distributed Computing / IEEE TDSC |
| 4 — Bayesian Confidence | Brier Score calibration of HBK MCMC | Brier ≤ 0.02 on held-out validation set | JMLR / Technometrics |

Source: Equity Research Report Section 3.1, Exhibit 3 [5]

# 9. Updated Blocker Hierarchy

## 9.1 RESOLVED

| Blocker | Resolution | Source |
| --- | --- | --- |
| vvuHydroParameters.kcl | 36 parameters supplied, Class A | [1] |
| Missing KCL modules | 0 missing (was 7 in Rev 1.3) | [1] |
| Assembly regeneration | 11/11 components, fully regenerable | [1] |
| Design Freeze Level 1 | Confirmed across 8 requirements | [1] |
| CAD completeness | 11/11 components, 18 KCL files | [1] |
| Legal draft instruments | 9/9 placeholders, Class C | [2] |

## 9.2 ACTIVE — Production Engineering

| Priority | Blocker | Status | Affected Documents |
| --- | --- | --- | --- |
| 1 | Tolerance Specification (GD&T) | NOT COMPLETE | Doc 2, Doc 3 |
| 2 | Material Selection | NOT COMPLETE | Doc 4 |
| 3 | PCB Definition | NOT COMPLETE | Doc 10 |
| 4 | Wiring Harness Definition | NOT COMPLETE | Doc 11 |
| 5 | Manufacturing Documentation | NOT COMPLETE | Docs 5–9, 12–20 |
| 6 | Qualification Package | NOT COMPLETE | Docs 1B, VR1–VR5 |
| 7 | Legal Instruments Execution | NOT READY | D-26–D-34 operative specifics |

## 9.3 ACTIVE — SRS / Empirical Data

| Domain | Parameters | Delegated To | Path to Closure |
| --- | --- | --- | --- |
| Hydraulic | 7 | NMBM / UCT-Wits | MVTR deployment + municipal records |
| Environmental | 7 | NMBM / Site survey | MVTR + corrosion coupons |
| Electrical | 6 | VVU Electronics / Municipal Client | Component datasheets + SCADA spec |
| Mechanical | 6 | UCT-Wits Mechanical | Fabricator capability statement |
| Lifecycle / Maintenance | 6 | Client / VVU Commercial | Negotiation + warranty terms |

Source: ADD-01 SRS Delegation; ADD-02 Section 3.4 [3][4]

# 10. Submission Readiness Status

| Submission Target | Rev 1.5 | Rev 1.6 | ADD-02 Impact | Current |
| --- | --- | --- | --- | --- |
| Internal Master Reference | READY | READY | Unchanged | READY |
| Research Collaboration Proposal | READY | READY | Unchanged | READY |
| Research Grant Submission | CONDITIONAL | CONDITIONAL | Unchanged | CONDITIONAL |
| Peer-Reviewed Publication Support | CONDITIONAL | CONDITIONAL | Unchanged | CONDITIONAL |
| Municipal Technical Evaluation | CONDITIONAL | CONDITIONAL | Unchanged | CONDITIONAL |
| Commercial Due Diligence | CONDITIONAL | CONDITIONAL | Unchanged | CONDITIONAL |
| Regulatory Submission | CONDITIONAL | CONDITIONAL | Unchanged | CONDITIONAL |
| Executable Contract Suite | NOT READY | CONDITIONAL | Unchanged | CONDITIONAL |

Source: Rev 1.5 Section 36.1; Rev 1.6 Section 34.1; ADD-02 Section 4 [1][2][3]

Note: ADD-02 does NOT upgrade any submission target. It is a process improvement — mechanisms unblock engineering simulation while preserving evidence integrity [3].

# 11. Financial & Governance Summary

## 11.1 Pilot Budget Allocation

| Party | Contribution | Amount (ZAR) | Detail |
| --- | --- | --- | --- |
| VVU | Hardware + backend + deployment | 1,650,000 | Hydro-Gateway units, Epistemic Runtime, deployment labour |
| Municipality (NMBM) | Site access + crew records + SCADA | 600,000 | Pilot site, dispatch records, SCADA integration |
| Institution (UCT/Wits) | Research labour + analysis + publications | 600,000 | 0.4 FTE senior researcher + postdoc + publication |
| Total | — | 2,850,000 | Indicative; subject to Tri-Party Agreement execution |

Source: Equity Research Report Section 4.1, Exhibit 2 [5]

## 11.2 Revenue-Share Model

Net commercial revenue = gross revenue less VAT, less direct fabrication cost, less direct installation cost [5]:

VVU: 60% (technology provider, system integrator, maintenance)

Municipality: 30% (operational environment, public infrastructure reinvestment)

Institution: 10% (validation and commercialisation licence, 10-year royalty term or patent duration, whichever is longer)

Applies only to pilot municipality's catchment area; other catchments require separate agreements.

Source: Equity Research Report Section 4.2; Rev 1.6 Clause 33.7 [2][5]

## 11.3 Budget Lock & Safe Harbor Release

| Item | Amount (ZAR) | Status |
| --- | --- | --- |
| Tranche 1 Tooling Deposit (Total) | 812,490 | Locked until SRS closure |
| Safe Harbor MVTR Release | 150,000 | 18.4% — ring-fenced, Tri-Party approval required |
| Remaining Production Lock | 662,490 | 81.6% — locked until SRS closure |
| Pilot Budget (Total) | 2,850,000 | Allocated per Tri-Party Agreement |

Source: ADD-02 Section 3.2; Equity Research Report Section 4.3 [3][5]

# 12. References & Citations

## 12.1 VVU Internal Documents

| Ref | Citation |
| --- | --- |
| [1] | VVU-CONSOLIDATED-002 Rev 1.5 — Complete Assembly (11/11 Components, Design Freeze Level 1 Confirmed). 2026-07-27. |
| [2] | VVU-CONSOLIDATED-002 Rev 1.6 — Legal Package Executed (D-26–D-34 Addressed, Contract Suite CONDITIONAL). 2026-07-27. |
| [3] | VVU-CONSOLIDATED-002-ADD-02 — Safe Harbor Framework (3 Mechanisms: Boundary, Feedback Loop, Prototyping Exemption). 2026-07-27. |
| [4] | VVU-CONSOLIDATED-002-ADD-01 — SRS Delegation Addendum (32 Parameters, 5 Domains). |
| [5] | VVU-PF-HOM-001 Rev 3.3 — Hydro-Gateway Equity Research Report (Technology Assessment & Investment Thesis). 2026-07-27. |

## 12.2 Regulatory & Standards References

| Ref | Citation |
| --- | --- |
| [6] | South African Municipal Engineering Design Matrix — Safe Harbor Clauses (SANS/ISO/WRC regulatory bounds). Integrated compilation. |
| [7] | SANS 1529 — Minimum pressure for potable supply (≥ 1.5 bar). |
| [8] | SANS 10160 — South African extreme temperature range (−5°C to +60°C). |
| [9] | SANS 1123 — PN16 flange pattern and pressure-temperature ratings. |
| [10] | FAVAD Theory — Fixed and Variable Area Discharges (May 1994); standard N₁ = 0.5 for rigid leaks. |
| [11] | Cassa & van Zyl (2014) — Leakage exponent in deteriorating AC pipes; N₁ range 1.5–2.5. |
| [12] | WRC Guidelines — Structural safety factors and corrosion allowances for municipal infrastructure. |
| [13] | Thorley & Wylie (2013) — Transient surge classification; Class IV catastrophic air-slam events. |
| [14] | Lambert & Fantozzi (2005) — Exponential volumetric loss modeling in expanding cracks. |
| [15] | Joukowsky (1904) — Water hammer equation: ΔP = ρ · a · Δv. |
| [16] | Wylie, Streeter & Suo (1993) — Fluid Transients in Systems (surge mechanics). |
| [17] | ISO 9966 — Thermoplastics pipes — determination of resistance to external blows (impact/celerity bounds). |
| [18] | ISO 9223 — Corrosion of metals and alloys — corrosivity classification (C1–C5). |
| [19] | SANS 1200/L — Standardized specification for civil engineering construction (corrosion protection). |
| [20] | SANS 1200/D — Earthworks (soil aggressiveness criteria). |
| [21] | SANS 1200/DB — Pipe trenches (buried pipe environment classification). |
| [22] | SANS 10160-1 — Basis of structural design and actions for buildings and industrial structures (safety factors). |
| [23] | SANS 2531 — Ductile iron pipes and fittings (yield strength 300 MPa). |
| [24] | SANS 50025 — Structural steels (yield strength 275 MPa for mild steel). |
| [25] | FEAConfigMatrixGenerator — Python JSON boundary configuration engine (VVU internal). |
| [26] | Safe Harbor Clauses text — Machine-executable proof section (JSON FEA boundary). |
| [27] | ANSYS Mechanical APDL — Finite Element Analysis preprocessor (external commercial software). |
| [28] | ABAQUS/Standard — Finite Element Analysis preprocessor (external commercial software). |
| [29] | Microchip AN8859 — ATECC608B secure element application note. |
| [30] | Kulkarni et al. (2014) — Hybrid Logical Clock theory (HLC). |
| [31] | Hunaidi et al. (2014) — Acoustic leak detection methodologies. |
| [32] | SANS 241 — South African drinking water quality standard (chloride ≤ 250 mg/L). |

## 12.3 Tri-Party Governance

| Ref | Citation |
| --- | --- |
| [33] | Tri-Party Collaboration Agreement (Article 8) — 60/30/10 revenue-share model. |
| [34] | Tri-Party Collaboration Agreement (Article 11.3) — 180-day notice provision for municipal consent withdrawal. |
| [35] | VVU Registration: 2026/259053/07; Certificate: 2026-033744. |

# 13. Final Program Status

| Domain | Status |
| --- | --- |
| Concept Definition | COMPLETE |
| Parametric CAD Definition | COMPLETE |
| KCL Parameter Library | COMPLETE |
| 11-Component Assembly | COMPLETE |
| Design Freeze Level 1 | CONFIRMED |
| Verification Boundary Dataset | AVAILABLE |
| FEA Development | UNBLOCKED |
| DFMEA Development | UNBLOCKED |
| Verification Matrix | UNBLOCKED |
| Tolerance Specification | NOT COMPLETE |
| Material Specification | NOT COMPLETE |
| PCB Definition | NOT COMPLETE |
| Wiring Harness Definition | NOT COMPLETE |
| Manufacturing Release Package | NOT COMPLETE |
| Legal Package Execution | NOT READY |
| Production Readiness | NOT YET ACHIEVED |
| Zero Fabrication Policy | ENFORCED (AMENDED for Safe Harbor simulation only) |
| Compiler Integrity | PASS |
| Revision Status | 1.5.1 E2E COMPILED |

This compilation is a Class B logical restructuring of Class A, Class C, and external regulatory sources. No new engineering values have been invented. All Safe Harbor ranges are explicitly temporary and auto-expire upon SRS closure. The Zero Fabrication Policy core prohibition remains absolute.